# West Michigan Regional Rural Transportation Task Force (Region 14)

Minutes

December 16, 2024

- CALL TO ORDER

Vice Chairperson Wawsczyk called the meeting to order at 1:01 p.m. A quorum was present.

- Attendence

- Members Present

Derek Wawsczyk, Newaygo County Road Commission (Vice Chairperson)
Kasey Jernberg, Newaygo County Village/City Representative

Brad Hinken, Newaygo County Agency on Aging

Jim Koens, Muskegon Area Transit System

Lisa Nagel, Oceana County Counsil on Aging

Theresa Lamb, Village of Baldwin

Eric Nelson, Mason County Road Commission

Paul Keson, Ludington Mass Transit Authority

Leroy Williams, Lake County Road Commission

Tyler Kent, MDOT Grand Region

Paul Bouman, Muskegon County Road Commission

Howard Perry, Yates Township Dial a Ride

William VanDyke, Lake County Road Commission

- Members Absent

Mark Timmer, Oceana County Road Commission (Chairperson)[Excused]

Jimmy Newkirk, City of Scottville

Jeff Hodges, Village of Pentwater

Geoff Nelson, Village of Ravenna

- Others Present

Blake Wright, MDOT

Brian Stark, MDOT

Michael Valverde, MDOT OPT

Steve Wessels, Mason County Road Commission

Scott Saigon, Muskegon County Road Commission

Larry Sanders, West Michigan Woks – Muskegon

Lisa Carlson, West Michigan Works – Muskegon

- Staff Present

Joel Fitzpatrick, WMSRDC

Lauryn Blake, WMSRDC

- PUBLIC COMMENT

No members of the public spoke.

- REVIEW OF MINUTES

Minutes were reviewed from the last meeting. A motion was made and supported to approve the minutes. Motion carried. M/S Keson/Jernberg

- FY2023 – 2026 Project AMENDMENTS

Oceana County

FY2026 – Madison from 168th to 184th – STBG $777,000, Local $89,306, Total $866,306

Mason County

FY 2025 – Remove N. Custer Road from N Village to Hansen Road (J# 215994)
FY 2025 – Lending funding to Lake County – STBG $628,279, Total $628,279

Lake County

FY 2025 – Yates, Floor/Bus Barn (J# 214569) – STBG $59,496, State $14,874, Total $74,370 
	FY 2025 – Old 63: Twin Creek to Forman Road (J# 214552) – STBG $603,504, TEDF D $100,000,
	Local $12,581, Total $716,085 
	FY 2025 – Borrow from Mason County – STBG $628,279, Total $628,279

Muskegon County

FY 2026 – Requested full TEDF D (Category 1) funding available to go to Ravenna Road

A motion was made and supported to approve amendments to the FY2023-2026 project list. Motion approved. M/S Bouman/Wessels

- FY2026 – 2029 Project SELECTION

Lake County

FY 2026

- Payback borrowed funds from Mason County – STBG $628,279, Total $628,279

- Job# 214444 – Yates Office Equipment Telephone – STBG $11,872, State $2,968, Total $14,840

FY 2027

- Job# 223924 – Skookum/Old 63 – 5 Mile North to 6 Mile – STBG $353,820, TEDF-D $176,750, Total $530,570

- Job# 223952 – Village of Baldwin – Maple Street from 7th to 8th – STBG $146,000, Local $50,000, Total $196,000

FY 2028

- Job# 223932 – N Skookum/Old 63 – North of 6 Mile to North of 7 Mile – STBG $707,000, Local $176,750, Total $883,750

FY 2029

- Job# 223929 – Skookum/Old 63 – STBG $521,000, Local $130,250, Total $651,250

Mason County

FY 2026

- Job# 224011 – Lakeshore Drive – Iris Road to Meisenheimer Road – STBG $400,000, Local $80,000, Total $480,000

- Job# 214591 – Custer Road – Village of Custer to Fountain Road – STBG $870,279, TEDF-D $109,232, Local $65,489, Total $1,045,000

FY 2027

- Job# 223615 – Custer Road – Fountain Road to Freesoil Road – STBG $465,768, TEDF-D $109,232, Total $575,000

- Job# 223613 – Freesoil Road – Custer Road to US-31 – STBG $105,732, Local $64,628, Total $170,000

- Job# 223934 – LMTA – Bus Support Equipment – STBG $56,000, State $14,000, Total $70,000

FY 2028

- Job# 223611 – Freesoil Road – Stephens Road to Taylor Road – STBG $613,000, Local $127,000, Total $740,000

- Job# 223935 – LMTA – Bus Support Equipment – STBG $56,000, State Transit $14,000, Total $70,000

FY 2029

- Job# 223604 – Freesoil Road – Taylor to Tyndall – STBG $250,000, Local $50,000, Total $300,000

- Job# 223608– Walhalla Road – US-10 to Hawley Road – STBG $423,000, Local $87,000, Total $510,000

- Job# 223603 – Freesoil Road – Tydall to Lake County Line – STBG $10,000, Local $5,000, Total $15,000

Muskegon County

FY 2026

- Job# 219008 – Ravenna Road – Mortimer to Apple Avenue – STBG $799,000, TEDF-D $331,555, Local $412,340, Total $1,542,895

FY 2027

- Job# 222224 – Trent Road – Apple Avenue to Bailey Road – STBG $816,000, Local $739,000, Total $1,555,000

FY 2028

- Job# 223923 – Maple Island Road – White Road to Sweeter Road– STBG $832,000, TEDF-D $373,377, Local $426,750, Total $1,632,127

FY 2029

- Job# 222253 – Moorland Road – Heights Ravenna Road to Apple Avenue – STBG $849,000, Local $731,000, Total $1,580,000

Newaygo County

FY 2026

- Job# 214617 – Various Routes – Chip Seal – STBG $1,129,000, Local $294,000, Total $1,423,000

FY 2027

- Job# 223891 – Various Routes – Chip Seal – STBG $1,520,000, Local $288,000, Total $1,440,000

FY 2028

- Job# 223895 – Various Routes – Chip Seal – STBG $1,176,000, Local $294,000, Total $1,470,000

FY 2029

- Various Routes – Chip Seal – STBG $1,200,000, Total $1,200,000

- Job# 221307 – Stone Road – TEDF D $313,950, Local $1,486,049, Total $1,799,999

Oceana County

FY 2026

- Job# 223879 – Madison – 160th Avenue to 176th Avenue – STBG $777,000, Local $194,250, TEDF-D $185,822, Total $1,157,072

- Job# 223856 – COA – Four Post Lift – STBG $20,000, State Transit $5,000, Total $25,000

FY 2027

- Job# 223862 – COA – Air Compressor – STBG $7,200, State Transit $1,800, Total $9,000

- Job# 223861 – COA – Toolbox – STBG $7,200, State Transit $1,800, Total $9,000

- Job# 223885 – Oceana Drive – Madison Road to Jefferson Road – STBG $802,000, TEDF-D $124,459, Total $926,459

FY 2028

- Job# 223881 – Oceana Drive – Hogan to South of US 31 Ramps – STBG $836,000, TEDF-D $124,549, Local $209,000, Total $1,169,549

FY 2029

- Job# 223884 – Oceana Drive – Oceana Drive to US-31 Ramps – STBG $853,000, TEDF-D $124,549, Local $213,250 Total $1,190,799

- UPDATE FROM MDOT

Mr. Tyler Kent informed the group that their current priority is their 5-year plan.

Mr. Brian Stark had multiple updates to give to the task force: He mentioned that the RTF training sessions that took place will be available online. He also announced that the 2025 funding allocations came out in October. TEDF D funding targets have been released for 2025, but requested agencies inform MDOT if there are plans to allocate funds prior to December in the future. He suggested to the task force to approve the map of all-seasons roads in January. He informed the task force that MDOT is working with LAP to distribute bid savings in February. There will be a vote on new Michigan Drunk Driving laws and regulations in March.  Mr. Stark recommended agencies submit their applications for redistributed funds, which come out in August, as the money could be lost due to a lack of applicants. Mr. Stark also clarified that new projects in 2025-2026 can be submitted to NEPA for review prior to federal approval. He also mentioned that the deadline for submitting jobs on January 15th, but his deadline is March 15th – he added that changes to 2026 projects should be submitted by July 2025.

- RURAL TRANSPORTATION ROUNDTABLE

Mr. Paul Bouman requested that the Tribal coordination be sooner than it currently is.

Mr. Brad Hinken announced that the potential public Transit study proposals are due soon.

- NEW BUSINESS

Mr. Joel Fitzpatrick informed the task for that road rating training is coming up soon in 2025. He also announced that there will be potential culvert inspection funding and that there is an MDOT/FHWA FLMA study occurring.

- UNFINISHED BUSINESS

No unfinished business was discussed.

- PUBLIC COMMENT

No members of the public spoke.

- ADJOURNMENT

Meeting adjourned at 1:37 p.m.